Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Field | Details |
| --- | --- |
| Date | 08 October 2026 |
| Team ID | SWTID-2026-5416 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Flow creation | USN-1 | Create flow "Standard laptop task" (Global, System User) | 2 | High | Dineshkumar K |
| Sprint-1 | Flow trigger | USN-2 | Add Service Catalog trigger | 1 | High | Elavarasan S |
| Sprint-1 | Catalog Task action | USN-3 | Add Create Catalog Task action using the Requested Item record | 2 | High | Gokul N |
| Sprint-1 | Task assignment | USN-4 | Set short description, description, approval and Hardware group | 3 | High | Hariprasath M |
| Sprint-1 | Flow activation | USN-5 | Save and activate the flow | 2 | High | Janardhan S |
| Sprint-2 | Flow assignment | USN-6 | Attach the flow to Standard Laptop in Maintain Items > Process Engine | 2 | High | Dineshkumar K |
| Sprint-2 | Request and approval | USN-7 | Order the Standard Laptop from the Service Catalog | 2 | High | Elavarasan S |
| Sprint-2 | Request and approval | USN-8 | Approve the request from the Approvers section | 2 | High | Gokul N |
| Sprint-2 | Verification | USN-9 | Verify the Catalog Task (short description and Hardware group) | 4 | Medium | Hariprasath M |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 21 Sep 2026 | 26 Sep 2026 | 10 | 26 Sep 2026 |
| Sprint-2 | 10 | 6 Days | 28 Sep 2026 | 03 Oct 2026 | 10 | 03 Oct 2026 |

Velocity:

Total story points = 10 + 10 = 20. Number of sprints = 2.

Velocity = 20 / 2 = 10 story points per sprint. Average velocity per day = 10 / 6 = about 1.67 story points per day.

Burndown Chart:

| Remaining points | Day 0 | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 remaining points (ideal) | 10 | 8 | 7 | 5 | 3 | 2 | 0 |
| Sprint-2 remaining points (ideal) | 10 | 8 | 7 | 5 | 3 | 2 | 0 |

Plot remaining points against days in Excel or Jira to produce the burndown chart. Replace the planned dates above with your real sprint dates if they differ.