Ideation Phase

Brainstorm & Idea Prioritization Template

| Field | Details |
| --- | --- |
| Date | 08 October 2026 |
| Team ID | [Your Team ID] |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 4 Marks |

Step-1: Team Gathering, Collaboration and Select the Problem Statement

The team met to discuss delays in standard laptop procurement. The problem selected: configuration tasks for standard laptops are created manually, causing delays, errors and unbalanced workload in the IT department.

Step-2: Brainstorm, Idea Listing and Grouping

| Group | Ideas |
| --- | --- |
| Automation | Use Flow Designer to create a Catalog Task after request approval. Trigger the flow from the Service Catalog. Auto-fill short description and description on the task. |
| Assignment | Automatically assign the task to the Hardware group. Round-robin assignment to individual technicians (future). |
| Visibility | Notify the requester when configuration starts. Dashboard showing open configuration tasks. |
| Process | Attach the flow directly to the Standard Laptop catalog item. Use Business Rules or Workflow instead of Flow Designer. |

Step-3: Idea Prioritization

| Idea | Impact | Effort | Decision |
| --- | --- | --- | --- |
| Flow Designer flow creating Catalog Task on approval | High | Low | Selected (Sprint-1) |
| Auto-assign to Hardware group | High | Low | Selected (Sprint-1) |
| Attach flow to Standard Laptop catalog item | High | Low | Selected (Sprint-2) |
| Requester notification | Medium | Medium | Future scope |
| Dashboard of open tasks | Medium | Medium | Future scope |
| Business Rules / legacy Workflow | Medium | High | Rejected (Flow Designer is the modern, low-code option) |