Acceptance Testing

UAT Execution & Report Submission

| Field | Details |
| --- | --- |
| Date | 08 October 2026 |
| Team ID | [Your Team ID] |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 4 Marks |

1. Purpose of Document

This document explains the test coverage and open issues of the Streamlining IT Procurement project at the time of release to User Acceptance Testing (UAT).

2. Project Overview

Project Name: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

Description: A ServiceNow flow that creates a Catalog Task assigned to the Hardware group when a Standard Laptop request is approved.

Testing Period: 03 Oct 2026 to 04 Oct 2026

Environment: ServiceNow instance (Personal Developer Instance)

3. Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Flow is created | Open Flow Designer New > Flow, name "Standard laptop task" | Flow is created in Global scope | Flow created | Pass |
| TC-002 | Flow is activated | Save Click Activate and confirm | Flow status is Active | Flow active | Pass |
| TC-003 | Flow assigned to catalog item | Maintain Items > Standard Laptop > Process Engine Add the flow and save | Flow appears on the item | Flow attached | Pass |
| TC-004 | Order Standard Laptop | Service Catalog > Hardware > Standard Laptop Click Order Now | Request number generated | Request generated | Pass |
| TC-005 | Approve request | Open Request Approvers section > right click > Approve | Approval becomes Approved | Approved | Pass |
| TC-006 | Catalog Task created | Open Requested Item Scroll to Catalog Tasks | Task exists | SCTASK0010001 present | Pass |
| TC-007 | Short description correct | Open the Catalog Task | Short description reads "Laptop need to Configured" | Short description present | Pass |
| TC-008 | Assignment group is Hardware | Open the Catalog Task | Assignment group is Hardware | Hardware | Pass |

4. Defect Analysis

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Fixed | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 0 | 0 | 0 | 0 | 0 |

5. Test Case Analysis

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Flow configuration | 3 | 0 | 0 | 3 |
| Request and approval | 2 | 0 | 0 | 2 |
| Catalog Task output | 3 | 0 | 0 | 3 |

6. Sign-off

Tester Name: [Your Name]

Date: [Date of test completion]

Signature: ____________________